##### File ID: NTFRExxx.doc

CRTC INDUSTRY STEERING COMMITTEE (CISC)

Report to the CRTC

By the

NETWORK WORKING GROUP

###### DECEMBER XX, 2001

TITLE:

The Costs and Benefits of Implementing TR/GR-394

for Toll-Free Interconnection between LEC and IXC networks

Table Of Contents

REVISION HISTORY	3

1.0	INTRODUCTION	4

2.0	BENEFITS	6

3.0	CONVERSION/IMPLEMENTATION ACTIVITIES	8

4.0	COST IMPACTS	10

5.0	TIMELINE	11

6.0	Residual Issues	Error! Bookmark not defined.

7.0	Summary	Error! Bookmark not defined.

8.0	List of Contributions	13

# REVISION HISTORY

| Issue Date | Version |
| --- | --- |
| November 13 | 0.1 |

NTWG REPORT TO THE CRTC

December XX, 2001

# 1.0	INTRODUCTION

On September 25, 2001, the Commission issued Decision CRTC 2001-606 (Decision 2001-606), with regard to pay telephone billing, invoicing and other issues.  In that decision, the Commission requested the CISC Network Working Group (NTWG) to file a report to identify the costs and benefits of implementing TR/GR-394 for toll-free interconnection between LEC’s and IXC’s, and a timeline for such implementation.

At a teleconference of the NTWG on October 9, 2001, scheduled to confirm the scope of the requested report, Commission staff provided further guidance as follows:

- The NTWG was expected to assess TR-317+ replacement;

- Originating line information (OLI) is to be transmitted to toll-free service providers, for calls originated by all local exchange carriers (LEC’s), independent telcos (ITC’s) and wireless service providers (WSP’s);

- A model was expected to be presented to the NTWG that would portray the complexity, costs and benefits, in a generalised way; and

- The NTWG report was expected to be submitted by December 5, 2001, or shortly thereafter.

This report has been drafted based on from contributions submitted by various participants to the NTWG, as well as discussions throughout the course of two face-to-face meetings and a number of teleconferences.

Unless otherwise specified, the use of “NTWG” indicates general agreement by all parties, and the term “toll-free service provider(s)” infers IXC(‘s).

As per the Commission's directives in Decision 2001-606, included in this report is a summary of potential benefits that could be realized through the implementation of TR/GR-394 signalling protocol for toll-free interconnection arrangements, as well as a summary of activities that would have to be undertaken related to implementation.

Some preliminary cost impacts are also included, however, unfortunately the impacts (both positive and negative) on a total industry basis are not available to the NTWG. albeit limited, and based on some specific assumptions and qualifications for potential impacts to some companies. However, a cost/benefit analysis has not been attempted since the NTWG was not able to adequately quantify the perceived advantages to be derived from this implementation of TR/GR-394 due to the expressed desire for confidentiality of information on the part of some toll-free service providers.

Moreover, due to the limited time allowed for its preparation, the report does not afford a detailed description of the implications for the entire industry, but identifies various issues which, in the opinion of the NTWG, need to be examined for such completeness.

# 2.0	BENEFITS

The identified potential benefits that may be derived by toll-free service providers through the implementation of TR/GR-394 signalling protocol for interconnection arrangements can be summarized, in general terms, by stating that the immediate benefit would be can be grouped into short-term and long-term categories. The distinction between the categories is based intuitively on considerations for implementation and scope of application. Short-term benefits are generally viewed as objectives that could be relatively easy to attain, and are limited principally to the involvement of LEC’s (CLEC’s and ILEC’s) and IXC’s. Long-term benefits, by contrast, are deemed to be those that are expected to be derived from the implementation of a solution that addresses the many complex issues surrounding the involvement of WSP’s and ITCs.

2.1  Short-term Benefits

The short-term benefits center principally around the real-time transmission of a meaningful OLI parameter in the call setup information.  The availability of OLI in real-time could allow toll-free service providers to identify the type of line a call is originating from, i.e., payphone, hotel/motel, correctional institution etc.

Some of the participants indicated that the need for OLI associated with toll-free calls stems from the CRTC's decision on payphone per call compensation.  These participants expressed the view that without OLI, they have no means to assess invoices received to determine and/or dispute any errors.

In addition, with reliable OLI, some toll-free service providers contend that it would be possible to tailor product offerings based on customer type, e.g. call monitoring for prisons, enhanced services for hotels, etc.  The transmission of OLI would also allow the enhancement of fraud detection and prevention on toll-free calls.

In addition to OLI, Another potential short-term benefit would be that the implementation of TR/GR-394 signalling protocol for toll-free interconnection arrangements would allow toll-free service providers to combine toll-free and toll calls on a single trunk group.

2.2   Long-term Benefits

As mentioned previously, long-term benefits are expected to be derived from capitalizing, by the industry as a whole, on the TR/GR-394 interconnection capabilities for the possible realization of the short-term benefits in all situations of toll-free call origination, regardless of local service provider. This is generally considered dependent on issues pertinent to WSP’s and ITC’s being addressed and resolved as equitably as possible.

In addition, other long-term economic benefits are expected, by some toll-free service providers, to be obtained from the development of new toll-free service features that are based on a number of protocol parameters which are defined as both mandatory and optional within the TR/GR-394 standard.

# CONVERSION/IMPLEMENTATION ACTIVITIES

Work activities related to a conversion of the interconnection arrangement for toll-free service providers from one using the TR-317+ signalling protocol to one using TR/GR-394, could be required by many service providers on an industry wide basis.  However, the nature and magnitude of the impact related to these activities would be dependent on whether a given service provider was operating in the local or toll markets, and as well for non toll service providers whether they were an incumbent local exchange carrier (ILEC), interexchange carrier (IXC), competitive local exchange carrier (CLEC), ITC or WSP. ????

Activities that Toll-free service providers could be required to undertake in order to realize benefits from the implementation of TR/GR-394 signalling protocol for toll-free interconnection arrangements include:

- Updating toll switches with relevant call routing and translations changes;

- Technology development and deployment in order to first screen toll-free calls based on OLI and then treat calls appropriately, e.g. selectively block payphone originated toll-free calls;

- Network access and trunking rearrangements to combine toll-free and toll calls on a common trunk group; and

- Testing, both internal and jointly with the local access providers.

It was noted that some toll-free service providers may be required to support both TR-317+ and TR/GR-394 interconnections simultaneously for some period of time, depending on the overall timetable for complete migration by the industry as a whole. The potential economic ramifications of this scenario are expected to vary, and remain to be assessed on an individual basis. It may well be that by resorting to special and separate, new and/or existing business arrangements, toll-free service providers may be able to alleviate the potential for adverse impacts from this situation. That remains to be determined.

Activities that ILEC’s could be required to undertake in order to perform toll-free carrier determination for calls originated by their end-users at a point where OLI would be available, and then transmit the OLI information to a toll-free service provider, include:

- Where software capabilities exist and could be used to perform toll-free carrier determination at an ILEC end office, migration of this carrier selection functionality to the end offices;

- Where software capabilities do not exist to allow toll-free carrier determination to be performed at an ILEC end office, deployment of new/additional software capabilities at ILEC end offices;

- Carrier billing mechanism development and implementation;

- Methods and procedures development and implementation related to carrier access ordering, provisioning and billing;

- Network architecture and call routing rearrangements; and

- Testing, both internal and jointly with other service providers.

In addition to the above, the ILEC’s could be required to undertake additional activities related to toll-free carrier determination for calls originated by other service providers' end users (i.e. CLECs', WSPs', and/or ITCs").  However, the specific activities would be dependent on actual carrier determination and call routing arrangements employed by these other service providers.  The following proposals have been put forward:

- CLEC’s could forward tollfree calls to the ILEC’s, as is currently done via bill and keep (B+K) trunks, but with the OLI and charge number (CN) parameters.

- CLEC’s could perform carrier selection on their own, are then forward tollfree calls as transit traffic to an ILEC Access Tandem (AT) using TR-394.

- CLEC’s could forward tollfree calls using TR-394, without first performing carrier selection, to an ILEC AT for both carrier selection and transiting, if required.

- Wireless carriers’ could continue to utilise existing line-side arrangements with the ILEC’s.

It is noted that the above proposals have not been fully evaluated and tested to confirm the technical viability of any, or all arrangements, nor to determine the impact on either the ILEC’s or the other service providers.  In fact, one participant has indicated their current switches are not capable of generating OLI and CN on B+K trunks without purchasing additional software capabilities from its switch vendor.  In addition, there could be other arrangements that could be deployed, and as such would need to be assessed.

(To be included, some wording describing the potential impacts and activities for CLECs, WSPs and ITCs)

# COST IMPACTS

Saskatchewan Telecommunications, MTS Communications Inc., Bell Canada and Aliant Telecom Inc. (the Companies) have provided an order of magnitude cost related to the development and implementation of TR-394 signalling protocol for IXC tollfree interface, but only for tollfree calls originated by the Companies' wireline end users.  This cost input has based the following assumptions and qualifications:

- The cost information assumes no feature impact to the Companies’ retail service.

- Any cost impact in order to accommodate tollfree traffic from CLEC, WSP and ITC end users has not been included.  This cost impact cannot be assessed until the solutions/intentions of other service providers are known and assessed.

- In certain Companies’ serving areas, some switching entities, due to technical and/or economic reasons, cannot be equipped to perform the required functions. In order to allow tollfree traffic to be sent to the other IXC’s in TR-394 signalling protocol, new switching entities would have to be installed.  These costs of the new switching entities are not included in the estimates.

- Costs related to the Companies' network infrastructure used to support retail service offerings, and network re-arrangements are not included (e.g. additional signalling load on all CCS7 elements, including tollfree databases, cost of trunking re-arrangement, project management activities, etc.).

Total cost for the Companies related to switch upgrades, network operations and billing activities - $17M.

# TIMELINE

For the Companies, the overall length of time that would be required to develop and implement TR-394 IXC interface, for tollfree service, would be 24 to 36 months, in order to accommodate program development, secure necessary resources, project management, deployment of software, internal network infrastructure and call routing rearrangements, development and implementation of carrier ordering and billing system changes, development of methods and procedures, inter-network testing with other carriers, etc.  As noted above, these estimates only apply to arrangements necessary to support the Companies’ wireline end users originated calls.  toll-free calls that originate from the Companies’ wireline end users.

The IXC’s have indicated that they are currently capable of receiving tollfree calls in TR-394 format.  However, no timeline has been put forward as to their ability to actually make use of the OLI and CN parameters for various purposes such as enhanced customer service offerings.

(To be included, some wording describing the timelines for CLECs, WSPs and ITCs)

# RESIDUAL ISSUES

The NTWG has identified a number of residual issues that require further assessment:

- The obligations of WSP and wireless CLEC.

- The need for public process.

- CLECs’ interconnection to IXC’s.

# SUMMARY

The report  identifies the various issues surrounding the implementation of the TR/GR-394 signalling protocol between LEC and IXC networks in support of toll-free services.

The NTWG believes that there was insufficient time allowed for addressing all of the pertinent issues fully, and, in the interest of expediency, chose to group potential benefits into short term and long term categories in the expectation that further assessment will be undertaken along these lines. The challenge will be to ensure that any option that is recommended for meeting the short-term objectives can gracefully evolve into that required to meet the long-term objectives, i.e. without giving any perception of undue or disproportionate encumbrance to any sector of the industry.

The NTWG understands the desire for confidentiality of economic information considered sensitive by some companies; nevertheless, it is generally realized that the absence of such information will preclude any serious future attempt at performing a cost/benefit analysis.

# 8.0	LIST OF CONTRIBUTIONS